FIN ASSIST

Personal Finance AI Assistant — Build Plan & Implementation Guide

Vadym • April 2026

What Fin Assist does

Monitors your stock portfolio daily • Scores Buy/Sell recommendations with confidence levels

Tracks personal expenses & joint budget • Integrates with Emma app via Google Sheets Live Export

Sends urgent alerts to your phone • Delivers weekly digest reports • Reads & writes your spreadsheets

Controlled from phone via Dispatch • One persistent AI assistant knowing your full financial context

# 1. System Overview

## Architecture at a Glance

The system is a cloud-hosted automation pipeline running on GitHub Actions (no Mac required to be always-on). It has three layers:

| Layer | What it does | Technology |
| --- | --- | --- |
| Data Layer | Portfolio + live prices + sentiment + expenses + budget | Google Sheets + Yahoo Finance API + Emma Live Export + news feeds |
| Brain Layer | Analysis, scoring, recommendations, budget monitoring | Claude API (called by scripts) |
| Interface Layer | You interact with it | Telegram alerts (mobile), Fin Assist Project (chat), weekly Telegram digest |

## Device & App Responsibilities

| Device / App | Use For | When |
| --- | --- | --- |
| GitHub Actions (cloud) | Running all scripts and cron workflows on schedule | Weekday cron: 8am + 3:30pm |
| Claude Code (Mac Terminal) | Building scripts, setting up automation, debugging | During build phases |
| Claude Cowork (Mac Desktop App) | Dispatch host, write operations to Sheets, file operations | Always open |
| Claude App (Android/Pixel 9 Pro) | Dispatch tasks, Remote Control, receive alerts, chat with Fin Assist | On the go |
| Google Sheets (Portfolio) | Live portfolio source of truth, price tracking, analysis log | Auto-updated daily |
| Google Sheets (Budget) | Expenses, joint budget, subscriptions — fed by Emma Live Export | Auto-updated by Emma |
| Emma app | Open banking data source, spending categories, subscription tracking | Read-only, feeds Sheets |
| Yahoo Finance / Stock Events | Cross-reference & manual position sync | When you trade |
| Telegram | Weekly digest delivery, urgent spike and budget alerts | Automated delivery |

# 2. Build Phases & To-Do List

| NOTE | Each phase builds on the previous. Complete them in order. Phases 1-3 are essential; Phases 4-5 are enhancements. |
| --- | --- |

## Phase 1 — Foundations

Goal: GitHub Actions repo is set up with Python scripts and API secrets configured for cloud-hosted automation. Mac is only used for local development and testing.

| Task | Detail |
| --- | --- |
| 1.1 Verify macOS version | Must be Ventura (13) or later. Update if needed via System Settings > Software Update |
| 1.2 Install Claude Desktop app | Download from anthropic.com, sign in with your Pro/Max account |
| 1.3 Install Claude Code | Terminal: npm install -g @anthropic-ai/claude-code then claude login |
| 1.4 Create GitHub repository | Create a private GitHub repo named fin-assist. Add repository secrets: CLAUDE_API_KEY, GOOGLE_SHEETS_CREDS (service account JSON), TELEGRAM_BOT_TOKEN, TELEGRAM_CHAT_ID |
| 1.5 Set up Telegram Bot | Message @BotFather on Telegram → /newbot → copy the token. Message @userinfobot to get your chat ID. Add both as GitHub secrets. |
| 1.6 Create GitHub Actions workflows | Add .github/workflows/daily_monitor.yml (cron: weekdays 8am + 3:30pm) and weekly_digest.yml (cron: Sunday 6pm). Use workflow_dispatch for manual triggers from GitHub UI. |
| 1.7 Install Python 3 + pip | Run: python3 --version. Install via brew if missing: brew install python |
| 1.8 Install Node.js 18+ | Run: node --version. Install via brew: brew install node if needed |
| 1.9 Test basic connectivity | Run a simple python3 script fetching Yahoo Finance price for one stock to confirm network OK |

## Phase 2 — Design Session (Do With Claude)

Goal: Design the scoring logic, alert thresholds, and data schema before writing any code. This is a dedicated working session with Claude.

| SESSION | Schedule ~1 hour with Claude (in a Project) to design the logic. Bring your current holdings list, investment thesis notes, and risk preferences. |
| --- | --- |

| Task | Detail |
| --- | --- |
| 2.1 Create a Claude Project | Named ‘Fin Assist’. Add system prompt with your investment philosophy, holdings, risk tolerance |
| 2.2 Design scoring model | Session with Claude: define Buy/Sell/Hold scoring criteria (see Section 4 for scoring framework to discuss) |
| 2.3 Define alert thresholds | Decide % spike/drop triggers per stock (e.g. RHM: alert on >5% single-day move). Define separately per stock |
| 2.4 Define data schema | Design the Google Sheet structure: columns, tabs, what auto-updates vs manual |
| 2.5 Define report format | Decide: what does the weekly digest look like? What does an urgent alert message include? |
| 2.6 Document decisions | Record all decisions back into the Project system prompt for future reference |

## Phase 3 — Google Sheet (Live Portfolio Tracker)

Goal: Create the single source of truth spreadsheet that auto-updates with live prices and tracks your transactions.

| Task | Detail |
| --- | --- |
| 3.1 Create new Google Sheet | Name it ‘Portfolio Tracker 2026’. Share with your Google account only |
| 3.2 Build Holdings tab | Columns: Ticker, Name, Platform (T212/Freetrade), Qty, Avg Buy Price, Current Price, P&L £, P&L %, Last Updated |
| 3.3 Build Transactions tab | Columns: Date, Ticker, Action (Buy/Sell), Qty, Price, Platform, Notes |
| 3.4 Build Alerts Config tab | Columns: Ticker, Spike Threshold %, Drop Threshold %, Active (Y/N) |
| 3.5 Add GOOGLEFINANCE formulas | In Current Price column use =GOOGLEFINANCE(ticker,"price") for live auto-refresh (no script needed for prices) |
| 3.6 Import current positions | Manually enter your current T212 and Freetrade holdings. Export CSVs from both apps to cross-check |
| 3.7 Connect to Yahoo Finance sync | Write Python script (in Phase 4) to supplement GOOGLEFINANCE with Yahoo data for extended metrics |
| 3.8 Manual update workflow | Decide: after each trade, update Transactions tab first; Holdings tab auto-calculates via formula |

## Phase 4 — Scripts & Automation

Goal: Build the Python scripts that power daily monitoring, scoring, and alert delivery. Built using Claude Code.

| Task | Detail |
| --- | --- |
| 4.1 price_monitor.py | Fetches current prices via yfinance for all tickers in your Sheet. Compares to previous close. Detects spikes/drops vs your thresholds |
| 4.2 sentiment_fetch.py | Pulls headlines + Reddit/StockTwits mentions for your tickers. Scores sentiment as positive/negative/neutral |
| 4.3 claude_analyst.py | Sends portfolio data + prices + sentiment to Claude API. Returns scored recommendations with confidence levels |
| 4.4 alert_sender.py | Sends urgent Telegram messages when spike/drop threshold is breached |
| 4.5 weekly_digest.py | Compiles full week’s data + Claude analysis into a formatted report. Sends via Telegram every Sunday evening |
| 4.6 sheets_updater.py | Updates the Google Sheet with latest prices, P&L calculations, last-updated timestamps |
| 4.7 main_runner.py | Orchestrates all scripts in sequence. Called by cron |
| 4.8 Set up cron jobs | Weekday schedule via GitHub Actions: 8am (morning check + Claude analysis) and 3:30pm (end-of-day check). Triggered by workflow cron — no local machine required. |
| 4.9 Test all scripts | Run manually first, check outputs, fix errors before scheduling |

## Phase 5 — Monitoring Dashboard (UI) [Deferred — not included in MVP]

Goal: [Deferred] A simple web UI showing live portfolio status. Not required for MVP — all output is delivered via Telegram. Revisit after Phases 1–4 are stable.

| Task | Detail |
| --- | --- |
| 5.1 Build dashboard HTML/React | Claude Code builds a local web app: portfolio table, P&L chart, latest recommendations, alert log |
| 5.2 Connect to Google Sheet | Dashboard reads live from your Sheet via Google Sheets API (read-only) |
| 5.3 Show confidence scores | Each stock shows current Buy/Sell/Hold score with confidence % from latest Claude analysis |
| 5.4 Alert log panel | Shows last 10 alerts fired, timestamp, stock, trigger reason |
| 5.5 Run as local server | python3 -m http.server or a simple Flask app. Accessible at localhost:8080 on Mac |
| 5.6 Optional: ngrok tunnel | Expose localhost to your phone browser securely via ngrok for mobile access without Dispatch |

# 3. Design Session Guide (Phase 2)

Before writing any code, you and Claude need to agree on the logic that drives all decisions. This section is your agenda for that session.

## 3.1 Questions to Answer in the Session

| Topic | Questions to answer |
| --- | --- |
| Your holdings | List every stock by ticker, platform (T212/Freetrade), and rough investment thesis (why you hold it) |
| Time horizon | Are you a long-term holder (years) or medium-term (months)? This affects how aggressively Claude scores |
| Risk tolerance | Scale 1-5. Do you want Claude to be conservative (only strong signals) or more active (more frequent recommendations)? |
| Buy criteria | What signals make you want to buy more? Price dip below X%? Strong earnings? Analyst upgrades? Sector news? |
| Sell criteria | What makes you want to sell? Price target hit? Stop-loss level? Negative news? Holding too long? |
| Spike thresholds | Per stock: what % single-day move is significant enough to alert you urgently? (e.g. Rheinmetall: 4%, others: 6%) |
| Data sources | Which do you trust more: analyst reports, Reddit sentiment, news headlines, technical indicators, or all equally? |
| Report format | Weekly digest: do you want a ranked list, narrative summary, or table with scores? |
| Notification channel | Decided: Telegram for both urgent alerts and weekly digest. Bot token and chat ID configured as GitHub secrets. |

## 3.2 Scoring Framework to Design

Claude will score each stock on a scale of -100 (strong sell) to +100 (strong buy). The session will define the weights.

| Signal Category | Example Signals | Suggested Weight |
| --- | --- | --- |
| Price momentum | % change vs 30-day avg, RSI overbought/oversold | 20% |
| News sentiment | Positive/negative headlines in last 7 days | 20% |
| Analyst consensus | Upgrade/downgrade ratio, price target vs current | 25% |
| Trader discussion | Reddit/StockTwits mention volume and sentiment | 15% |
| Your thesis alignment | Does current price/news support why you bought? | 20% |

| NOTE | These weights are a starting point. The design session will let you adjust them based on how much you trust each signal source. |
| --- | --- |

## 3.3 Alert Threshold Design

Urgent alerts fire when a stock moves beyond your threshold in a single trading session. Design thresholds per stock:

| Stock Type | Suggested Spike Alert | Suggested Drop Alert |
| --- | --- | --- |
| High volatility (e.g. defence/tech) | Single-day +4% or more | Single-day -4% or more |
| Mid volatility (diversified) | Single-day +6% or more | Single-day -6% or more |
| Index trackers (DAX etc) | Single-day +3% or more | Single-day -3% or more |

# 4. Live Spreadsheet Design

The Google Sheet is the single source of truth for your portfolio. It does three things: tracks your positions, shows live prices, and logs your transactions.

## 4.1 Sheet Structure

| Tab Name | Purpose & Key Columns |
| --- | --- |
| Holdings | One row per stock. Ticker • Platform • Qty • Avg Buy Price • Current Price (live) • Value • P&L £ • P&L % • Score • Recommendation |
| Transactions | Log of every trade. Date • Ticker • Buy/Sell • Qty • Price • Platform • Notes |
| Alert Config | Per-stock thresholds. Ticker • Spike % • Drop % • Active toggle |
| Analysis Log | History of Claude’s weekly analyses. Date • Ticker • Score • Confidence • Reason |
| Summary | Dashboard formulas. Total portfolio value • Total P&L • Best/worst performers • Last analysis date |

## 4.2 Live Price Updates

| AUTO | GOOGLEFINANCE formula refreshes prices automatically every time the sheet is opened or recalculated. No script needed for basic price updates. |
| --- | --- |

In the Holdings tab, Current Price column:

- =GOOGLEFINANCE(A2,"price") — live price

- =GOOGLEFINANCE(A2,"changepct") — % change today

- Python script (sheets_updater.py) supplements this with extended data: 52-week high/low, analyst targets, RSI

## 4.3 Updating When You Buy or Sell

| Action | What to do |
| --- | --- |
| You buy new stock | 1. Add row to Transactions tab with date, ticker, qty, price, platform. 2. Holdings tab formula auto-recalculates average buy price and total qty |
| You sell stock | 1. Add row to Transactions tab as Sell. 2. Holdings qty and avg price update automatically. 3. Realised P&L records in Transactions |
| Import from T212 | T212 > Account > History > Export CSV. Run import_t212.py to parse and append to Transactions tab |
| Import from Freetrade | Freetrade > Account > Statements > Download. Run import_freetrade.py to parse and append |
| Sync with Yahoo Finance | Your Yahoo Finance watchlist stays as a reference/cross-check. Portfolio of record is the Google Sheet |
| Sync with Stock Events | Stock Events is great for dividend tracking. Keep it as a companion app, not the source of truth |

# 5. Tool & App Map

Quick reference for which tool to use for which task:

| Task | Use This | Why |
| --- | --- | --- |
| Build & test Python scripts | Claude Code (Terminal) | Full file system access, runs code locally, iterates fast |
| Set up cron jobs & automation | Claude Code (Terminal) | Direct shell access, can write and schedule files |
| Design logic & scoring (session) | Claude Project (claude.ai) | Persistent system prompt, conversational design session |
| Trigger analysis from phone | GitHub Actions (workflow_dispatch) | Send task from phone, Mac executes it |
| Monitor a running script remotely | GitHub Actions run logs | Live view of terminal session from phone |
| Receive urgent alerts | Telegram | Push notifications, no app required |
| View portfolio dashboard | Browser (localhost or ngrok) [Deferred — Phase 5] | Live data, works on Mac and phone |
| Log a new trade | Google Sheets (manual) | Direct entry into Transactions tab |
| Weekly digest | Telegram message | Formatted report, no app needed to read |
| Check scores on demand | Dispatch → run analysis now | From phone anywhere, runs on Mac |

# 6. Memory & Conversational AI Layer

The pipeline sends you reports and alerts automatically. But you also need a persistent AI assistant that knows your full financial context, remembers past decisions, and can answer questions intelligently at any time. This section defines how that memory is structured and where you chat with it.

## 6.1 The Memory Problem

| PROBLEM | Claude’s built-in memory (the notes it keeps across conversations) is good for biographical context but is unstructured, not queryable, and not updated in real time. For a financial assistant you need richer, more reliable context injection. |
| --- | --- |

There are four distinct types of memory your assistant needs:

| Memory Type | What it contains | How it stays current |
| --- | --- | --- |
| Preferences & philosophy | Risk tolerance, investment thesis per stock, time horizon, what signals you trust | You edit the Project system prompt manually after major decisions |
| Live portfolio state | Current holdings, qty, avg buy price, live P&L, latest scores | Auto-injected from Google Sheet by scripts at each analysis run |
| Analysis history | Past Buy/Sell/Hold scores, confidence levels, reasons, what you acted on | Written to Analysis Log tab in Sheet by claude_analyst.py after each run |
| Conversation history | Your questions, Claude’s answers, decisions discussed | Naturally accumulates inside the Claude Project conversation |

## 6.2 Architecture: One Agent, Two Modes

The same Claude Project acts as both the automated analysis brain and your conversational assistant. It operates in two modes:

| Mode | How it works |
| --- | --- |
| Automated mode | Scripts call the Claude API directly, inject your portfolio data + market data + analysis history as context, and write results back to the Sheet and send to your email/Telegram. No conversation needed. |
| Conversational mode | You open the Claude Project on your phone or desktop and chat. The system prompt already contains your full context, so Claude knows your holdings, thesis, and recent analysis history without you re-explaining anything. |

| KEY INSIGHT | The Project system prompt is the bridge. It is kept up to date with your preferences and contains instructions for Claude to request your latest portfolio snapshot when answering financial questions. |
| --- | --- |

## 6.3 Project System Prompt Structure

The Claude Project named ‘Fin Assist’ should have a system prompt with these sections:

| Section | What to include |
| --- | --- |
| Identity & role | You are my personal stock portfolio analyst. You know my full financial context and investment preferences. |
| Investment philosophy | Long/medium-term horizon, risk tolerance score (1-5), sectors I favour, sectors I avoid |
| Holdings & thesis | Per stock: ticker, platform, why I hold it, my target price, stop-loss level, any notes |
| Scoring preferences | Which signals I trust most (analyst consensus, news, Reddit sentiment, technicals), and their relative weights |
| Alert preferences | Per-stock spike/drop thresholds. What counts as urgent vs informational |
| Data access instruction | When answering portfolio questions, ask me to paste the latest Holdings tab snapshot, or retrieve it from the Sheet if connected |
| Conversation style | Be direct. Lead with the recommendation and confidence score. Explain reasoning after. Flag uncertainty clearly. |

## 6.4 Keeping Memory Current

Memory degrades if it’s not maintained. These are the triggers for updating each memory layer:

| Trigger | Memory update action |
| --- | --- |
| You buy or sell a stock | Update Transactions tab in Sheet (auto-propagates to Holdings). No Project system prompt edit needed unless thesis changes. |
| You change your view on a stock | Edit the Holdings & thesis section of the Project system prompt to reflect new thesis or target price |
| Major market event affects your strategy | Add a dated note to the Project system prompt: e.g. ‘April 2026: reduced risk tolerance to 3 due to tariff volatility’ |
| Weekly analysis runs | claude_analyst.py auto-writes results to Analysis Log tab. No manual action needed. |
| You act on a recommendation | Add a note in the Project conversation: ‘Sold 50% of RHM on [date] at [price]’ — this becomes part of conversation history |
| Quarterly review | Revisit and prune the system prompt. Remove stale thesis notes. Update holdings if Sheet has drifted. |

## 6.5 Chat Interface: Where to Talk to Your Assistant

| Scenario | Use this | Why |
| --- | --- | --- |
| Strategic question from desktop | Claude Project (claude.ai browser or desktop app) | Full context, good for detailed analysis and multi-turn discussion |
| Quick question from phone | Claude mobile app → open Fin Assist Project | Same Project, same context, works on the go |
| Trigger an analysis run from phone | Dispatch (Cowork) | Sends task to Mac, runs the full pipeline, results emailed to you |
| Check what a running script is doing | Remote Control (Claude Code) | Live terminal view from phone |
| Receive weekly digest | Email inbox | Formatted report pushed to you, no app needed |
| Receive urgent spike alert | Telegram notification | Push alert, read anywhere |
| Review alert history or past scores | Open Google Sheet → Analysis Log tab | Structured history, searchable |

## 6.6 The Same Agent Doing Both Jobs

To make the automated scripts and the conversational assistant feel like one agent:

- Name the Claude Project ‘Fin Assist’ and refer to it by that name

- The weekly digest Telegram message should end with: ‘Open your Fin Assist Project for follow-up questions’

- When you act on a recommendation, log it in the Project conversation — this creates a decision journal Claude can reference

- The system prompt should include: ‘You have access to an Analysis Log in Google Sheets. When the user asks about past recommendations, ask them to paste the relevant rows.’

- Over time the Project conversation history becomes a rich record of your financial decisions and Claude’s reasoning — more valuable than any separate notes app

| PHASE 2 NOTE | During the Phase 2 design session, draft the full Project system prompt together. This is the most important document in the whole system — it defines how your AI assistant thinks about your money. |
| --- | --- |

# 7. Expenses, Budget & Emma Integration

Fin Assist is not just a stock monitor — it is your complete personal finance assistant. This section covers how your personal expenses spreadsheet and joint budget connect to the system, and how the Emma app fits in.

## 7.1 Emma App Integration

| GOOD NEWS | Emma has a Live Export feature that automatically syncs your transactions, balances, and spending categories to a Google Sheet in real time. This is the integration path — no developer API required. |
| --- | --- |

Emma does not have a public API for external apps to pull data programmatically. The integration options are:

| Method | How it works |
| --- | --- |
| Live Export to Google Sheets (recommended) | Emma Pro/Ultimate feature. In Emma app: Settings → Export → Live Export to Google Sheets. Your transactions and balances auto-sync to a Sheet you choose. Fin Assist reads this Sheet. |
| CSV Export (manual fallback) | Emma app → export all transactions as CSV. Run import script to append to your budget spreadsheet. Good for historical imports or if you don’t have Pro. |
| Write-back to Emma | Not possible. Emma is read-only from the outside. Budget edits, category changes, and new transactions must be done inside the Emma app itself. |

| NOTE | Emma is the data source, not the source of truth for budgets. Your Google Sheet is the source of truth. Emma feeds it. Fin Assist reads and writes the Sheet. |
| --- | --- |

## 7.2 Expenses & Budget Spreadsheet Structure

Extend your existing finance spreadsheet (or create a new one) with these tabs alongside your investment sheets:

| Tab Name | Purpose & Key Columns |
| --- | --- |
| Emma Transactions (auto) | Fed by Emma Live Export. Date • Description • Amount • Category • Account • Tags. Read-only — do not edit manually. |
| Monthly Budget | Your budget plan vs actuals. Category • Monthly Limit • Spent This Month (formula from Emma Transactions) • Remaining • Status |
| Joint Budget | Shared expenses with partner. Item • Total Cost • Your Share • Partner Share • Who Paid • Settled (Y/N) |
| Subscriptions | All recurring payments. Service • Amount • Frequency • Next Payment • Category • Keep/Cancel flag |
| Monthly Summary | Auto-calculated overview. Total income • Total spend • By category • vs last month • Savings rate |
| Annual Overview | 12-month rolling view. One row per month, columns per category. Trend formulas feeding the dashboard. |

## 7.3 What Fin Assist Can Read and Write

The system can both read from and write to your spreadsheets. Here is exactly what each mode covers:

| Operation | What it does | Tool used |
| --- | --- | --- |
| READ: expense summary | Pull monthly spend by category, compare to budget, flag overspends | claude_analyst.py reads Sheet |
| READ: joint budget status | Check which joint items are unpaid or unreconciled | claude_analyst.py reads Sheet |
| READ: subscription audit | List all active subscriptions, flag ones not used recently | Scripts read Subscriptions tab |
| WRITE: budget update | By request (Dispatch or chat): update a Monthly Budget limit cell | sheets_updater.py writes Sheet |
| WRITE: mark joint item settled | By request: update Settled column when you tell Fin Assist it’s paid | sheets_updater.py writes Sheet |
| WRITE: add manual transaction | By request: add a cash transaction or non-Emma expense to the Sheet | sheets_updater.py writes Sheet |
| WRITE: flag subscription | By request: mark a subscription as Keep or Cancel in the Sheet | sheets_updater.py writes Sheet |

| COWORK NOTE | Write operations (updating cells, adding rows) are best triggered via Dispatch or a chat request in the Fin Assist Project. Claude Code handles the actual sheet write via the Google Sheets API. Cowork provides the interface to authorise and confirm the action before it runs. |
| --- | --- |

## 7.4 Budget Monitoring & Alerts

In addition to stock alerts, Fin Assist monitors your spending and can alert you when:

| Alert type | Trigger condition |
| --- | --- |
| Category overspend | Any category exceeds its monthly budget limit by more than 10% |
| Large single transaction | Any transaction over a threshold you define (e.g. £150) appears in Emma feed |
| Subscription increase | A recurring payment increases vs previous month |
| Joint item outstanding | A joint budget item is unpaid for more than 7 days |
| Low savings rate | Monthly savings rate drops below your defined minimum (e.g. 10%) |
| End-of-month forecast | By 20th of month: projected total spend vs budget, with overspend warning if on track to exceed |

## 7.5 Fin Assist Knowledge of Your Financial Context

The Fin Assist Claude Project system prompt should include a budget & expenses section alongside the investment section:

| System prompt section | What to include |
| --- | --- |
| Monthly budget overview | Your typical monthly income, total budget envelope, key category limits (rent, food, transport, entertainment) |
| Joint budget context | Who you share expenses with, how you split costs, how you settle up (Monzo, bank transfer, etc.) |
| Spending personality | Areas where you tend to overspend, areas you’re disciplined, any spending goals |
| Savings goals | What you’re saving for, target amounts, timeline |
| Emma account structure | Which accounts are connected in Emma (personal current, joint, credit cards, savings) |
| Non-Emma accounts | Any accounts not in Emma that appear in your manual spreadsheet |

## 7.6 Weekly Digest: Full Financial Picture

The weekly digest expands from stocks-only to a complete personal finance summary:

| Digest section | Content |
| --- | --- |
| Portfolio update | Stock scores, top movers, Buy/Sell recommendations with confidence levels |
| Budget snapshot | Week’s spending vs budget pace, any categories at risk, Emma transaction highlights |
| Joint budget | Outstanding items, anything needing settlement this week |
| Subscriptions to review | Any flagged for cancellation review |
| Savings progress | Running total vs savings goals |
| Fin Assist insight | One paragraph from Claude: patterns noticed, anomalies, one actionable suggestion |

| TIP | The weekly digest is one Telegram message covering everything. You don’t need to check multiple apps — Fin Assist brings the full picture to your phone every Sunday evening. |
| --- | --- |

# 8. Suggested Timeline

| Phase | Estimated Time | Outcome |
| --- | --- | --- |
| Phase 1: Foundations | 1-2 hours | Mac set up, Claude Code running, Dispatch paired to phone |
| Phase 2: Design Session | 1-2 hours | Scoring logic, thresholds, budget structure agreed — Fin Assist Project system prompt drafted |
| Phase 3: Google Sheets (Portfolio) | 1-2 hours | Live portfolio spreadsheet with GOOGLEFINANCE prices running |
| Phase 3b: Google Sheets (Budget) | 1-2 hours | Expenses & budget sheet set up, Emma Live Export connected |
| Phase 4: Scripts | 3-5 hours (with Claude Code) | All automation scripts written, tested, and scheduled (stocks + budget monitoring) |
| Phase 5: Dashboard UI | 2-3 hours (with Claude Code) | Web dashboard live showing portfolio scores, budget status, and alerts |

| TIP | Phases 1–3 can be done in a single weekend afternoon. Phase 4 is the main build and is best done in one focused session with Claude Code. Phase 5 is deferred — not part of the MVP. |
| --- | --- |

# 9. Immediate Next Steps

Start here when you’re ready to build:

- Update Claude Desktop and Claude mobile apps to latest version

- Open Terminal on Mac and run: npm install -g @anthropic-ai/claude-code

- Run: claude login to authenticate Claude Code

- Run: claude remote-control and scan QR from your phone to test pairing

- Open Cowork tab in Claude Desktop → set up Dispatch → test from phone

- Run: caffeinate -s & in Terminal to keep Mac awake

- Schedule the Phase 2 design session with Claude (open a new Project called ‘Fin Assist’)

| READY | Once these 7 steps are done, you’re set up to start Phase 2. Bring your current holdings list and investment notes to the design session. |
| --- | --- |

Built with Claude • April 2026